# Involead UI Component Library

## 1. Executive Summary

Involead will create a public React/Next.js UI component library for internal GenAI products. The library will provide reusable, accessible, branded components so product teams can build dashboards, tables, analytics screens, forms, and workflows consistently.

The package will be published as:

@involead/ui

The first year will focus on establishing a reliable foundation, delivering core components, supporting adoption, and creating sustainable governance for future contributors.

## 2. Team and Ownership

| Person | Role | Responsibilities |
| --- | --- | --- |
| Mohammed Raja | Project Owner / Initiative Sponsor | Business direction, priorities, stakeholder alignment |
| Lopamudra Sahoo | Team Lead | Technical leadership, visual/API approval, roadmap and release approval |
| Subarna Keshari | Senior Software Developer | Component implementation, testing, architecture, code quality |
| Future team member | Design/Accessibility or Developer Experience Owner | Tokens, accessibility, Storybook, CI, and documentation |

Only the core UI team will merge changes. Other product teams may submit requests and pull requests.

## 3. Vision

Create the trusted, reusable frontend foundation for Involead products.

The library should make it easier for teams to:

- Build products faster.

- Maintain consistent branding.

- Reduce duplicated UI code.

- Improve accessibility.

- Standardize frontend behavior across products.

- Safely evolve shared components over time.

## 4. Twelve-Month Objectives

By the end of 12 months:

- @involead/ui is published publicly on npm.

- Priority internal products use the library.

- Core components are stable and documented.

- All released components target WCAG 2.2 AA.

- Storybook is the central component catalog.

- Monthly releases follow semantic versioning.

- Product teams have migration and contribution guidance.

- The library has a repeatable testing and publishing process.

## 5. Target Users

Primary users are frontend engineers building internal GenAI products, especially applications containing:

- Dashboards

- Data tables

- Analytics

- Filters

- Forms

- Search

- Reports

- Charts and metrics

- Workflow interfaces

Secondary users include QA engineers, designers, product managers, and technical leads reviewing consistency and accessibility.

## 6. Product Principles

- Accessibility is part of the component definition of done.

- Stable, understandable APIs are more important than quantity.

- Components must be composable and configurable.

- Brand consistency must come from shared design tokens.

- Every component must include documentation and examples.

- Breaking changes must be deliberate and communicated.

- Public packages must not expose internal data or implementation details.

- The library should remain framework-friendly while being optimized for Next.js.

## 7. Technical Architecture

### Technology

- React: latest stable version at project kickoff, explicitly pinned.

- Next.js: latest stable version at project kickoff, explicitly tested.

- TypeScript.

- Modern Chrome, Edge, Firefox, and Safari support.

- Public npm distribution.

- Monorepo repository structure.

- Storybook documentation.

- Custom CSS only; no CSS framework.

### Rendering model

The library will be client-only for the initial release.

Consumers must place interactive components inside a Client Component boundary:

"use client";

This limitation must be clearly documented. Server Component support may be considered in a future major version.

### Styling

Use:

- CSS variables for design tokens.

- CSS Modules or strictly scoped custom CSS.

- No Tailwind, Bootstrap, Material UI, or other CSS frameworks.

- Theme values through tokens rather than hard-coded values.

### Future package structure

Begin with one package:

@involead/ui

The monorepo should allow future packages such as:

@involead/tokens
@involead/icons
@involead/ui

## 8. Design System Foundation

The attached product interface is the initial visual reference.

The design language should include:

- Enterprise blue for primary actions and navigation.

- Dark navy for headings and text.

- White content surfaces.

- Cool gray backgrounds and borders.

- Green, amber, red, and blue status colors.

- Clear focus indicators.

- Dense but readable data layouts.

- Consistent spacing and typography.

Before implementation, exact colors should be validated with the TL and relevant brand stakeholders.

## Initial design tokens

### Create tokens for:

- Primary and secondary colors

- Text colors

- Background and surface colors

- Border colors

- Success, warning, error, and information states

- Typography sizes, weights, and line heights

- Spacing

- Border radius

- Shadows

- Focus rings

- Breakpoints

- Transitions and motion

## 9. Milestone 1 Scope

### Foundation components

- Typography

- Icon

- Button

- Input

- Checkbox

- Radio

- Select

### Essential interaction components

- Modal/Dialog

- Tooltip

- Tabs

- Toast

- Pagination

- Table

The seven foundation components should be completed first. Interaction and data components should follow after the foundation API and token system are stable.

## 10. Twelve-Month Roadmap

| Period | Main outcomes |
| --- | --- |
| Months 1–2 | Monorepo, tokens, Storybook, CI, contribution rules, accessibility baseline |
| Months 3–4 | Complete core foundation components and publish alpha releases |
| Months 5–6 | Publish stable v1 and add Modal, Tooltip, Tabs, and Toast |
| Months 7–9 | Add Table, Pagination, filters, search, and data-product patterns |
| Months 10–11 | Support product migrations, improve documentation and performance |
| Month 12 | Adoption review, API cleanup, governance review, and v2 roadmap |

## 11. Milestone 1 Backlog

#### P0 — Repository and infrastructure

- Create monorepo.

- Configure TypeScript.

- Configure package build and type declarations.

- Configure custom CSS and token structure.

- Configure Storybook.

- Configure linting and formatting.

- Configure unit testing.

- Configure CI checks.

- Configure npm publishing workflow.

- Add README, contribution guide, and changelog.

- Add dependency, secret, and package security checks.

#### P1 — Core components

- Typography

- Icon

- Button

- Input

- Checkbox

- Radio

- Select

#### P2 — Interaction and data components

- Modal/Dialog

- Tooltip

- Tabs

- Toast

- Pagination

- Table

## 12. Component Definition of Done

Each component must have:

- Approved public API.

- TypeScript types.

- Design-token-based styling.

- Storybook stories.

- Usage documentation.

- Unit tests.

- Keyboard support.

- Visible focus state.

- Accessible labels, roles, and states.

- Disabled, error, loading, or empty states where relevant.

- Responsive behavior.

- Changelog entry.

- Code review.

- TL approval.

## 13. Testing and Quality

#### Mandatory

- Unit tests for every component.

- Type checking.

- Linting and formatting.

- Storybook build verification.

- Package build verification.

### Strongly recommended before stable v1

- Accessibility testing.

- Visual regression testing.

- Browser testing.

- Keyboard-only testing.

- Package size checks.

- Dependency vulnerability scanning.

Unit tests are mandatory for every release. Accessibility verification should be a release gate before publishing stable v1.

## 14. Governance and Contribution Model

- Lopa Mudra Sahu gives final approval for visual changes and breaking API changes.

- The core UI team owns merging and releases.

- Product teams contribute through pull requests.

- Every pull request must include relevant tests and Storybook updates.

- Releases occur monthly.

- Maintain a changelog and release notes.

- Breaking changes require a major version.

- Deprecated APIs must have migration guidance and a defined removal timeline.

## 15. Public npm Publishing Requirements

#### Before publishing publicly:

- Select and document an approved open-source license.

- Configure protected publishing credentials.

- Use npm provenance or equivalent publishing security.

- Publish only built artifacts.

- Run secret and dependency scans.

- Avoid internal screenshots, credentials, product data, or proprietary documentation.

- Add package ownership and support information.

- Maintain a clear README and usage examples.

## 16. First Two-Week Execution Plan

### Week 1

- Create monorepo.

- Configure TypeScript, CSS, Storybook, linting, and unit testing.

- Define directory and export conventions.

- Create initial design tokens.

- Establish CI checks.

- Create the Storybook shell.

### Week 2

- Build Typography, Icon, and Button.

- Add stories and unit tests.

- Validate accessibility and visual direction.

- Review the foundation with Lopa.

- Freeze component conventions before building the remaining components.

## 17. Immediate Next Deliverable

### The team should now create:

- Repository structure.

- Token specification.

- Component API conventions.

- Storybook configuration.

- Milestone 1 tickets.

- Acceptance criteria for Typography, Icon, and Button.

- Initial CI and publishing design.

This document should be treated as the baseline charter for planning and implementation.